GALVICARE™ 0.5

DAY 2 BUILDER GUIDE

CODEX IMPLEMENTATION ENGINEER EDITION

GalviTriage → GalviVitals → GalviScore

One Concentrated QA Build Session • Human-Governed Production Approval
No Make • No OpenAI • Single Cloudflare Worker + D1 • Browser Presentation Only
Prepared for GalviPro / GalviStudio | July 2026 | Version 4.0

Purpose of this edition Convert the Day 2 technical Builder Guide into an executable assignment for Codex. Codex performs repository inspection, implementation, testing, and pull-request preparation. The human Product Owner remains responsible for approving the question contract, scoring authority, customer experience, QA evidence, and every production release.

NON-NEGOTIABLE HUMAN AUTHORITY CODEX MAY IMPLEMENT AND TEST IN QA. CODEX MAY NOT APPROVE CLINICAL/COMMERCIAL LOGIC, CHANGE THE AUTHORITATIVE 20 QUESTIONS, PROMOTE TO PRODUCTION, MODIFY LIVE DATA, OR DECLARE THE RELEASE ACCEPTED. ONLY THE HUMAN PRODUCT OWNER MAY ISSUE GO / NO-GO AND PRODUCTION APPROVAL.

# 0. How to Use This Guide

This document has two connected layers:

| Layer | Primary user | Purpose |
| --- | --- | --- |
| Codex Session Runbook | Human Product Owner | Set up Codex safely, provide repository context, launch one concentrated implementation session, and supervise decisions. |
| Day 2 Engineering Specification | Codex implementation engineer | Execute the deterministic GalviTriage, GalviVitals, and GalviScore build exactly as specified. |
| Human Verification and Approval Gates | Human Product Owner | Review diffs, scoring outputs, live QA behavior, regression evidence, and production readiness. |

The technical specification that follows is the authoritative Day 2 build contract. Codex should treat every Stop/Go gate, security principle, data constraint, formula, and acceptance criterion as mandatory unless the Product Owner explicitly approves a written change.

Operating model Builder Guide → Codex implementation in QA branch → automated tests → Codex self-review → human review of code diff and live QA → human GO / NO-GO → production work remains deferred until the approved cutover day.

# 1. What Codex Is Responsible For

| Codex responsibility | Required output |
| --- | --- |
| Repository discovery | Inventory current files, routes, scripts, test capability, deployment configuration, and discrepancies from this guide before editing. |
| Implementation | Create or update question contract, D1 migration, Worker routes, deterministic scoring, frontend QA integration, and tests. |
| Preservation | Keep the existing single Worker, legacy routes, approved CORS boundaries, QA branch isolation, and rollback path. |
| Verification | Run available tests, add missing automated tests, query D1 locally/QA where authorized, and report evidence. |
| Change documentation | Provide changed-file summary, architecture notes, assumptions, unresolved decisions, migration instructions, rollback steps, and manual QA checklist. |
| Pull request preparation | Prepare a reviewable QA pull request or local diff. Do not merge or deploy to production without human approval. |

# 2. What Codex Is Explicitly Forbidden to Do

Change the 20 production questions, their wording, order, response scales, required flags, dimensions, weights, or score direction without a written Product Owner decision.

Place proprietary rules, weights, or scoring calculations in index.html or any browser-delivered JavaScript.

Create a second Worker or bypass the existing galvicare-triage-intake Worker.

Remove legacy Airtable, HubSpot, Stripe, GalviShot, GalviSight, CORS, feature-flag, logging, or rollback behavior unless the task explicitly requires it.

Use Make or OpenAI for Day 2 calculations.

Write to the production D1 database, production branch, or live customer records.

Merge a pull request, promote a deployment, rotate secrets, or approve production readiness.

Silently resolve a scoring discrepancy. It must stop and request a Product Owner decision.

# 3. First-Time Codex Setup — Step by Step

Codex is included with ChatGPT plans, with plan-dependent usage limits. You can use the Codex app, Codex web, CLI, or IDE extension. For a first build, the desktop app or Codex web provides the simplest supervised workflow.

1. Choose the Codex client. Use Codex web or install/open the Codex desktop app. Sign in with the same ChatGPT account used for this project.

2. Prepare GitHub access. Confirm the GalviCare repository is in GitHub and that you can create branches and pull requests. The current Worker source must also be stored in the repository; copy the deployed Worker into the QA branch before starting if Cloudflare is the only source.

3. Create the QA branch. Use qa-revamped-galvicare-0-5 or create a new branch from the latest approved baseline. Never start from an unverified branch.

4. Create a local/private backup. Download the repository ZIP, current Worker code, current QA index.html, D1 schema export, and the known-good session evidence.

5. Open the repository in Codex. Select the GalviCare repository/project. Give Codex access only to the QA working copy or branch.

6. Set execution permissions conservatively. Allow repository reads, file edits, and project test commands. Do not provide production secrets or unrestricted production deployment credentials.

7. Add this guide to the repository. Save this DOCX outside the public application. Also create a plain-text copy or CODEX_DAY2_IMPLEMENTATION_BRIEF.md containing the mission prompt and technical acceptance criteria so Codex can read it directly.

8. Start with discovery only. Issue the Discovery Prompt below. Do not begin implementation until Codex reports its repository map, risks, and questions.

9. Approve the implementation plan. Review the proposed file changes and sequence. Resolve any question-contract or scoring-authority ambiguity before authorizing edits.

10. Run the concentrated implementation session. Issue the Build Prompt. Keep all work on the QA branch/worktree. Require checkpoints after database, backend, tests, and frontend integration.

11. Review Codex results. Read the diff, test output, unresolved issues, and manual QA instructions before opening the QA application.

12. Perform human QA. Personally test one new session and one known-good session. Compare D1 records, Vitals, Score, refresh behavior, mobile layout, and production regression.

13. Issue GO / NO-GO. Only the Product Owner may accept Day 2. Production promotion remains a separate explicit approval.

# 4. Repository Readiness Checklist

| Required item | Ready? | Evidence / path |
| --- | --- | --- |
| GitHub QA branch exists | ☐ | qa-revamped-galvicare-0-5 |
| Current Worker source committed | ☐ | Repository path: __________________ |
| Current QA index.html committed | ☐ | Repository path: __________________ |
| D1 schema/migrations available | ☐ | Repository path: __________________ |
| 20-question source identified | ☐ | UI/code/source: __________________ |
| Known-good session documented | ☐ | Session ID: __________________ |
| Tests or test command identified | ☐ | Command: __________________ |
| Production secrets excluded | ☐ | Confirmed by: __________________ |
| Rollback files saved | ☐ | Folder: __________________ |

# 5. Codex Discovery Prompt — Copy and Paste

You are the implementation engineer for GalviCare 0.5 Day 2. MODE: DISCOVERY ONLY. DO NOT EDIT FILES, RUN DESTRUCTIVE COMMANDS, DEPLOY, OR CHANGE DATA. Read CODEX_DAY2_IMPLEMENTATION_BRIEF.md and the Day 2 Builder Guide. Inspect the repository and return: 1. Current repository map and primary files. 2. Exact location of the existing Cloudflare Worker source and POST /api router. 3. Exact location of the QA frontend and the galvicare_session_id usage. 4. Current D1 schema/migration files and how migrations are applied. 5. Current question definitions and whether all 20 production prompts/scales can be mapped exactly. 6. Current test framework and commands. 7. Legacy routes/integrations that must be preserved. 8. Differences between the repository and the Builder Guide. 9. Security risks, missing inputs, and decisions requiring the Product Owner. 10. Proposed implementation plan, changed files, test plan, rollback plan, and checkpoints. Non-negotiable constraints: - One existing Worker only. - QA branch/worktree only. - No Make and no OpenAI. - Browser is presentation only; no proprietary scoring logic in browser code. - Preserve all legacy routes and approved CORS behavior. - Do not change the authoritative 20 questions or scoring contract without human approval. - Do not deploy or merge. Stop after the discovery report and wait for Product Owner approval.

# 6. Human Discovery Approval Gate

| HUMAN REVIEW REQUIRED Before authorizing implementation, the Product Owner must confirm: (1) correct repository and QA branch; (2) current Worker source is complete; (3) all 20 questions can be mapped exactly; (4) no production credentials or live data writes are required; (5) proposed files and migration path preserve the single-Worker architecture; and (6) any scoring ambiguity has been resolved. |  |
| --- | --- |
| Approval item | Decision |
| Repository and branch correct | APPROVE / BLOCK |
| Question mapping source authoritative | APPROVE / BLOCK |
| Worker and D1 plan preserves architecture | APPROVE / BLOCK |
| Proposed tests sufficient | APPROVE / REVISE |
| Known-good comparison session selected | APPROVE / BLOCK |
| Implementation authorized | GO / NO-GO |

# 7. Codex Build Prompt — Copy and Paste

Proceed with the GalviCare 0.5 Day 2 implementation on the approved QA branch/worktree. Use the Day 2 Builder Guide as the authoritative engineering specification. Complete one concentrated implementation pass with checkpoints. Required implementation scope: - Lock and version the exact 20-question assessment contract as galviengine_score_v0_5_1. - Implement submit_triage, get_triage, and triage_completeness. - Implement deterministic get_or_create_vitals and get_or_create_score. - Use D1 as the QA source of truth with idempotent upserts and one stored result per session/product. - Preserve the existing UI, question order, localStorage key galvicare_session_id, legacy routes, and production behavior. - Keep all proprietary scoring logic in the Worker. - Add automated tests for new founder, repeat submission, incomplete intake, Vitals, Score, stored retrieval, duplicate prevention, invalid payloads, and legacy route regression. - Add or update migration files, documentation, and QA fixtures. Checkpoint protocol: A. After repository/file changes are planned, state files to change. B. After database and backend implementation, run tests and report results. C. After frontend QA integration, run tests and report results. D. Perform a final self-review against every Day 2 QA matrix item and Stop/Go gate. Required final output: 1. Summary of implementation. 2. Changed files and why. 3. Commands/tests run with results. 4. D1 migration instructions and rollback. 5. Assumptions and unresolved decisions. 6. Security review confirming browser contains no proprietary rules. 7. Manual QA steps for the Product Owner. 8. Pull request description or reviewable diff. Do not merge, deploy to production, modify live customer data, or declare Product Owner approval.

# 8. Concentrated Build Session Checkpoints

| Checkpoint | Codex must complete | Human action |
| --- | --- | --- |
| 0 — Discovery | Repository report, risks, plan, missing decisions. | Review and explicitly authorize implementation. |
| 1 — Contract lock | Exact 20-question mapping, versions, validations, contract tests. | Confirm wording/order/scales and score direction. |
| 2 — D1 + Worker | Migration, triage actions, Vitals, Score, idempotency, backend tests. | Review test evidence and known-good expected logic. |
| 3 — QA frontend | Presentation-only API calls, error card, stored refresh, mobile behavior. | Review diff; confirm no rules leaked into browser. |
| 4 — Self-review | Full QA matrix, legacy regression, security check, rollback instructions. | Run manual QA personally. |
| 5 — Release recommendation | PR/diff and a recommended GO / BLOCK with reasons. | Product Owner independently issues GO / NO-GO. |

# 9. Human Product Owner Verification — Mandatory

THIS SECTION CANNOT BE DELEGATED TO CODEX Codex can execute tests and recommend a result, but it cannot determine whether GalviCare’s clinical analogy, founder-health interpretation, score authority, customer experience, or production risk is acceptable. The Product Owner must personally validate the following before accepting Day 2.

Open the QA application in incognito and complete a brand-new GalviTriage session.

Confirm all 20 questions appear in the approved order with unchanged wording and response options.

Confirm GalviVitals appears immediately and free, without payment or micro-questions.

Confirm GalviScore values and classification are plausible and match the approved deterministic formula.

Load the known-good migrated session and compare old vs. new dimension and overall scores.

When scores differ, make and document the authoritative formula decision; do not permit Codex to choose silently.

Refresh twice and confirm stored results return without duplicate founders, ventures, sessions, answers, or product results.

Test the error card, Retry behavior, and visible session ID. No raw JSON or blank screen is acceptable.

Test at iPhone width and verify questions, cards, and CTAs fit.

Re-run the current production path and confirm no regression.

Review the pull-request diff for secrets, browser scoring logic, wildcard CORS, unexpected integrations, and unrelated edits.

Confirm rollback instructions and pre-change files are usable.

# 10. Human Approval Record

| Approval | Human decision / evidence |
| --- | --- |
| Question contract approved | Name/date: ______________________________ |
| Scoring authority approved | Formula/version: _________________________ |
| New-session QA approved | Session ID/evidence: _____________________ |
| Known-good comparison approved | Session ID/result: _______________________ |
| Security boundary approved | PASS / BLOCK |
| Production regression approved | PASS / BLOCK |
| Day 2 acceptance | GO / NO-GO |
| Production promotion authorization | NOT AUTHORIZED / SEPARATELY AUTHORIZED ON: ______ |

# 11. Cost and Usage Guidance

Codex access is included with ChatGPT plans, including Plus, but usage limits vary by plan. Therefore, beginning this build does not necessarily create a separate charge beyond the existing subscription. If the included Codex allowance is exhausted, Codex may offer the option to purchase additional credits; those credits are consumed according to model and token usage. The exact cost of one GalviCare session cannot be guaranteed in advance because it depends on repository size, model, context, number of retries, tests, and whether multiple agents or fast modes are used.

| Cost item | Expected Day 2 impact |
| --- | --- |
| Existing ChatGPT Plus subscription | Codex is included subject to plan usage limits. No automatic separate engineering fee is required merely to start. |
| Additional Codex credits | Optional only when offered/needed after included limits. Purchase and budget approval remain human decisions. |
| OpenAI API charges | Not required when signing into Codex with the ChatGPT plan. API-key usage is a separate billing path and should not be used for this first session unless intentionally chosen. |
| Cloudflare Worker/D1 | Existing Cloudflare usage continues. D1 queries and QA deployment can create Cloudflare usage according to the account plan, usually small for QA but not guaranteed to be zero. |
| GitHub | No new cost if the current plan already supports the repository and workflows used. |
| Make/OpenAI runtime inside GalviCare | Day 2 explicitly uses neither, so the implemented application should not incur those runtime costs. |
| Recommended budget control Start with one Codex agent/thread, the QA branch, discovery mode first, and a bounded implementation prompt. Monitor Codex Settings → Usage. Do not buy credits or upgrade plans until the first included allowance is measured against this repository. |  |

# 12. Official Codex References

Using Codex with your ChatGPT plan: https://help.openai.com/en/articles/11369540-using-codex-with-your-chatgpt-plan

Codex pricing: https://chatgpt.com/codex/pricing/

Using credits for flexible usage: https://help.openai.com/en/articles/12642688-using-credits-for-flexible-usage-in-chatgpt-freegopluspro-sora

Get started with Codex: https://openai.com/codex/get-started/

OpenAI Codex CLI repository: https://github.com/openai/codex

# 13. Authoritative Day 2 Engineering Specification

The following Builder Guide is the technical execution specification Codex must implement. Where the Codex runbook and engineering specification differ, the stricter security, preservation, QA, and human-approval requirement controls. Codex must surface conflicts rather than choose silently.

GALVICARE™ 0.5

DAY 2 BUILDER GUIDE

Lock the Assessment • Calculate the Vitals • Prove the Score

Scenario 1 • No Make • No OpenAI • Single Cloudflare Worker + QA D1 • Learning-Ready GalviVault

Prepared for GalviPro / GalviStudio | July 2026 | Version 4.0 Secure + Deterministic Rules

Today’s objective Migrate the existing GalviTriage contract into the QA D1 path and implement deterministic GalviVitals and GalviScore logic inside the existing galvicare-triage-intake Worker. By the end of Day 2, one new session and one known-good migrated session must complete GalviTriage → GalviVitals → GalviScore without Make, OpenAI, browser scoring logic, duplicate records, or a production regression.

| Day 2 release gate | Must be true before stopping |
| --- | --- |
| Assessment contract | The existing 20 questions are mapped exactly, versioned, validated, and loaded into the Worker rules module. |
| Triage persistence | submit_triage upserts founder, venture, session, and one response per session_id + question_id. |
| Retrieval | get_triage and triage_completeness return authoritative stored records. |
| GalviVitals | Free deterministic snapshot is generated immediately and stored once per rules_version. |
| GalviScore | Eight dimension scores, overall score, classification, confidence, and rules_version are generated and stored. |
| Browser test | QA branch preserves the current UI/order and renders governed result/error cards. |
| Migration proof | One known-good Airtable session is imported and compared. |
| Regression | Production path remains available and legacy actions remain unchanged. |
| Cost proof | No Make operation and no OpenAI call are used. |

Critical-path rule Do not edit the live production index.html. Do not migrate full Airtable history. Do not move scoring logic into the browser. Do not add Stripe, HubSpot, GalviShot, or GalviSight changes today. Day 2 is complete only when the QA Worker and QA D1 hold one authoritative record per session and the second retrieval returns the stored result.

# Version 4.0 Alignment — Build the Deterministic Clinical Record

The Day 1 guide established the quality and architecture standard: preserve the working build, use the existing Worker, isolate D1 routes behind flags, verify every phase with a Stop/Go gate, and retain rollback evidence. Day 2 uses that same operating model while moving the GalviTriage, GalviVitals, and GalviScore modules onto D1.

| Day 2 requirement | Why it is required now | What remains deferred |
| --- | --- | --- |
| Lock the 20-question contract | Prevents accidental scoring drift and preserves comparability with existing records. | Question redesign and adaptive questioning. |
| Store raw answers separately from results | Future intelligence must trace every score to submitted evidence. | AI extraction, summarization, and semantic search. |
| Version rules and results | Allows exact regeneration and controlled future upgrades. | Self-service rule authoring and model training. |
| Return stored results when version matches | Prevents duplicate records and inconsistent refresh behavior. | Automated outcome-based model optimization. |
| Keep browser presentation-only | Protects proprietary scoring logic and security boundaries. | Native mobile application logic. |

Scope lock The Day 2 completion gate is Browser → existing Worker → QA D1 → stored GalviVitals/GalviScore. Existing production and all later products remain unchanged.

# 1. Before You Begin

Estimated focused build time: 7–10 hours including mapping, code insertion, migration, browser QA, and rollback verification. Stop after every gate. Do not continue when the expected result is absent.

## Accounts and access required

| Tool | You need | Day 2 use |
| --- | --- | --- |
| GitHub | QA branch qa-revamped-galvicare-0-5 and current index.html. | Preserve current UI and connect QA submission/result calls. |
| Cloudflare Worker | Edit and deploy access to galvicare-triage-intake. | Add deterministic rules, triage routes, result routes, and migration route. |
| Cloudflare D1 | Console access to galvivault-0-5-qa. | Verify responses, product results, events, and imported session. |
| Airtable | Read access to current GalviVault. | Select one known-good session only. |
| Browser | Chrome preferred with DevTools. | Network, Console, mobile width, refresh, and visible-failure testing. |
| Local computer | Private backup folder. | Store Worker snapshots, question mapping, test evidence, and rollback files. |

## Create the Day 2 private workspace

Create a local folder named GalviCare_0_5_Revamp_Day2_YYYYMMDD.

Inside it create 01_PreChange_Backups, 02_Question_Contract, 03_SQL, 04_Worker_Code, 05_QA_HTML, 06_Screenshots, and 07_Test_Results.

Create Day2_Private_Config_Checklist.txt. Keep it local and do not upload secrets.

Record the QA branch, existing Worker name and URL, QA D1 database, Day 1 deployment ID, and the known-good Airtable session_id.

Record only variable names, public URLs, and non-secret IDs. Never paste Airtable tokens, Stripe keys, or other secrets into the guide or GitHub.

Security checkpoint Anything in GitHub, index.html, browser DevTools, or a public URL must be treated as public. The question prompts may be public-facing; dimension weights, normalization rules, templates, and scoring behavior remain Worker-side.

# 2. Phase A — Preserve and Inventory the Current Day 1 Build

## Step 2.1 — Re-run the Day 1 foundation baseline

Open the QA foundation test page in a new incognito window.

Run health_check. Confirm success=true, database=connected, schema_version=galvivault_schema_v0_5_1, and d1_write_mode=foundation_only.

Run create_or_resume_session twice. Confirm the first response returns created=true and the second returns created=false for the same session_id.

Run journey_event and confirm the event appears in D1.

Open the production GalviCare route separately and confirm the current GalviTriage → GalviVitals → GalviScore path still displays without a blank screen.

Save screenshots as day2_baseline_01_health.png, day2_baseline_02_session.png, day2_baseline_03_production_vitals.png, and day2_baseline_04_production_score.png.

Stop/Go Gate A1 GO only when Day 1 remains PASS and the production path is documented. If the Worker or production path is already broken, restore the Day 1 backup before beginning Day 2.

## Step 2.2 — Back up the current Worker and QA application

Open Cloudflare → Workers & Pages → galvicare-triage-intake → Edit Code.

Copy the complete deployed Worker into 01_PreChange_Backups as worker_pre_day2_YYYYMMDD.js.

Record the active deployment/version ID and capture a screenshot.

Open GitHub and confirm qa-revamped-galvicare-0-5 is selected.

Download the QA branch ZIP and save it in 01_PreChange_Backups.

Save the current QA index.html separately as index_pre_day2_YYYYMMDD.html.

Do not remove the Day 1 foundation module or any legacy action.

## Step 2.3 — Inventory the exact 20 production questions

Open the current GalviTriage UI on the QA or production path.

Copy each question exactly as displayed, including punctuation, capitalization, answer labels, minimum/maximum values, and question order.

Create 02_Question_Contract/GalviTriage_20_Question_Map_v0_5.xlsx or a private text table.

Assign stable IDs gt_q01 through gt_q20 in the displayed order. Do not use prompt text as the primary key.

For each question assign one of the eight approved dimensions: problem, customer, product, revenue, business_model, distribution, leadership, or technology_operations.

Record response_type, minimum, maximum, weight, required, and score_direction.

Do not change wording, labels, response scales, or order during Day 2.

| Field | Required format | Example |
| --- | --- | --- |
| question_id | Stable lowercase ID | gt_q01 |
| product | GalviTriage | GalviTriage |
| dimension | Approved dimension key | problem |
| prompt | Exact UI wording | PASTE EXACT PRODUCTION PROMPT |
| response_type | number ¦ boolean ¦ select ¦ text | number |
| minimum / maximum | Numeric scale bounds | 1 / 5 |
| weight | Positive decimal | 1.0 |
| required | true or false | true |
| score_direction | positive or reverse | positive |

Important mapping rule The copy/paste question-bank code below contains 20 stable records and placeholder prompt strings because the exact production wording is not contained in the Day 1 guide. Before deployment, replace only each prompt placeholder and confirm the response metadata against the live form. Do not alter IDs, dimensions, or rules_version without an approved rule change.

Stop/Go Gate A2 GO only when the Worker, QA app, and exact question contract can be restored or referenced, and all 20 question rows are complete.

# 3. Phase B — Lock the Assessment Contract

## Step 3.1 — Create the question-bank module

In the Worker project create a folder named rules if the project structure supports modules. If the dashboard uses one file, paste the module near the top of worker.js under the Day 1 helpers.

Create rules/questions_v0_5.js. When using one-file Worker editing, keep the same exported constants but omit export keywords and paste directly into worker.js.

Paste the following code.

Replace the 20 prompt placeholders with the exact production wording captured in Step 2.3.

Confirm every numeric question minimum and maximum matches the current UI.

Confirm all required questions are marked required:true.

Do not place dimension weights or scoring functions in index.html.

// ===== GALVICARE DAY 2 QUESTION CONTRACT v4.0 =====
export const GALVI_RULES_VERSION = 'galviengine_score_v0_5_1';
export const GALVI_QUESTION_VERSION = 'galvitriage_questions_v0_5_1';

export const GALVI_DIMENSION_WEIGHTS = Object.freeze({
  problem: 0.12,
  customer: 0.15,
  product: 0.15,
  revenue: 0.16,
  business_model: 0.12,
  distribution: 0.10,
  leadership: 0.10,
  technology_operations: 0.10
});

export const GALVI_QUESTIONS = Object.freeze([
  {question_id:'gt_q01',product:'GalviTriage',dimension:'problem',prompt:'REPLACE WITH EXACT QUESTION 01',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q02',product:'GalviTriage',dimension:'problem',prompt:'REPLACE WITH EXACT QUESTION 02',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q03',product:'GalviTriage',dimension:'customer',prompt:'REPLACE WITH EXACT QUESTION 03',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q04',product:'GalviTriage',dimension:'customer',prompt:'REPLACE WITH EXACT QUESTION 04',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q05',product:'GalviTriage',dimension:'customer',prompt:'REPLACE WITH EXACT QUESTION 05',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q06',product:'GalviTriage',dimension:'product',prompt:'REPLACE WITH EXACT QUESTION 06',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q07',product:'GalviTriage',dimension:'product',prompt:'REPLACE WITH EXACT QUESTION 07',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q08',product:'GalviTriage',dimension:'product',prompt:'REPLACE WITH EXACT QUESTION 08',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q09',product:'GalviTriage',dimension:'revenue',prompt:'REPLACE WITH EXACT QUESTION 09',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q10',product:'GalviTriage',dimension:'revenue',prompt:'REPLACE WITH EXACT QUESTION 10',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q11',product:'GalviTriage',dimension:'revenue',prompt:'REPLACE WITH EXACT QUESTION 11',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q12',product:'GalviTriage',dimension:'business_model',prompt:'REPLACE WITH EXACT QUESTION 12',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q13',product:'GalviTriage',dimension:'business_model',prompt:'REPLACE WITH EXACT QUESTION 13',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q14',product:'GalviTriage',dimension:'distribution',prompt:'REPLACE WITH EXACT QUESTION 14',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q15',product:'GalviTriage',dimension:'distribution',prompt:'REPLACE WITH EXACT QUESTION 15',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q16',product:'GalviTriage',dimension:'leadership',prompt:'REPLACE WITH EXACT QUESTION 16',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q17',product:'GalviTriage',dimension:'leadership',prompt:'REPLACE WITH EXACT QUESTION 17',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q18',product:'GalviTriage',dimension:'technology_operations',prompt:'REPLACE WITH EXACT QUESTION 18',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q19',product:'GalviTriage',dimension:'technology_operations',prompt:'REPLACE WITH EXACT QUESTION 19',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'},
  {question_id:'gt_q20',product:'GalviTriage',dimension:'technology_operations',prompt:'REPLACE WITH EXACT QUESTION 20',response_type:'number',minimum:1,maximum:5,weight:1,required:true,score_direction:'positive'}
]);
// ===== END QUESTION CONTRACT =====

## Step 3.2 — Validate the question bank before deployment

Search the module for REPLACE WITH EXACT. The count must be zero before deployment.

Confirm GALVI_QUESTIONS.length equals 20.

Confirm every question_id is unique.

Confirm every dimension exists in GALVI_DIMENSION_WEIGHTS.

Confirm dimension weights total exactly 1.00.

Confirm each numeric question has maximum greater than minimum.

Confirm every weight is greater than zero.

Save the completed module in 02_Question_Contract and 04_Worker_Code.

// Temporary QA-only contract check. Run once in the Worker editor console or test route.
const ids = GALVI_QUESTIONS.map(q => q.question_id);
if (GALVI_QUESTIONS.length !== 20) throw new Error('QUESTION_COUNT_MUST_EQUAL_20');
if (new Set(ids).size !== ids.length) throw new Error('DUPLICATE_QUESTION_ID');
const weightTotal = Object.values(GALVI_DIMENSION_WEIGHTS).reduce((a,b)=>a+b,0);
if (Math.abs(weightTotal - 1) > 0.000001) throw new Error('DIMENSION_WEIGHTS_MUST_TOTAL_1');
for (const q of GALVI_QUESTIONS) {
  if (!GALVI_DIMENSION_WEIGHTS.hasOwnProperty(q.dimension)) throw new Error(`UNKNOWN_DIMENSION:${q.question_id}`);
  if (q.response_type === 'number' && !(q.maximum > q.minimum)) throw new Error(`INVALID_RANGE:${q.question_id}`);
  if (!(q.weight > 0)) throw new Error(`INVALID_WEIGHT:${q.question_id}`);
}

Stop/Go Gate B GO only when all 20 exact prompts are mapped, contract checks pass, and rules_version=galviengine_score_v0_5_1 is locked.

# 4. Phase C — Prepare D1 for Deterministic Triage and Results

## Step 4.1 — Run the Day 2 metadata and index migration

Day 1 already created sessions, founders, ventures, assessment_responses, product_results, journey_events, system_errors, and release_metadata. Day 2 adds only indexes and release metadata; do not recreate or delete tables.

CREATE INDEX IF NOT EXISTS idx_sessions_stage_updated
ON sessions(current_stage, updated_at);

CREATE INDEX IF NOT EXISTS idx_founders_session_email
ON founders(session_id, email);

CREATE INDEX IF NOT EXISTS idx_ventures_session_name
ON ventures(session_id, venture_name);

CREATE INDEX IF NOT EXISTS idx_responses_session_question
ON assessment_responses(session_id, question_id);

CREATE INDEX IF NOT EXISTS idx_results_session_product_version
ON product_results(session_id, product, rules_version);

INSERT OR REPLACE INTO release_metadata(metadata_key, metadata_value, updated_at)
VALUES
('day2_rules_version','galviengine_score_v0_5_1',datetime('now')),
('day2_question_version','galvitriage_questions_v0_5_1',datetime('now')),
('day2_triage_mode','d1_deterministic_qa',datetime('now')),
('day2_vitals_mode','rules',datetime('now')),
('day2_score_mode','rules',datetime('now'));

## Step 4.2 — Verify the Day 2 database state

Open Cloudflare D1 → galvivault-0-5-qa → Console.

Run the SQL block above.

Run SELECT metadata_key,metadata_value FROM release_metadata WHERE metadata_key LIKE 'day2_%' ORDER BY metadata_key;

Confirm five Day 2 rows appear with the values shown above.

Run SELECT name FROM sqlite_schema WHERE type='index' ORDER BY name;

Confirm all five new Day 2 indexes appear.

Save screenshots as day2_d1_01_metadata.png and day2_d1_02_indexes.png.

Stop/Go Gate C GO only when Day 2 metadata and indexes exist and all Day 1 tables remain intact.

# 5. Phase D — Add the Deterministic Day 2 Worker Module

## Step 5.1 — Add shared validation and scoring helpers

Paste the following module after the Day 1 foundation helpers and the completed question contract, but before the export default fetch handler. This code is additive and does not replace legacy routes.

// ===== GALVICARE DAY 2 DETERMINISTIC ENGINE v4.0 =====
function gcNumber(value){
  if(value === null || value === undefined || value === '') return null;
  const n = Number(value);
  return Number.isFinite(n) ? n : null;
}
function gcRound(value){ return Math.round(Number(value || 0)); }
function gcClamp(value,min=0,max=100){ return Math.max(min,Math.min(max,Number(value||0))); }
function gcJson(value,fallback=null){ try{return JSON.parse(value);}catch{return fallback;} }
function gcQuestionMap(){ return new Map(GALVI_QUESTIONS.map(q=>[q.question_id,q])); }
function gcNormalizeAnswer(question, raw){
  if(question.response_type === 'number'){
    const n=gcNumber(raw);
    if(n===null) return {valid:false,error:'ANSWER_NOT_NUMERIC'};
    if(n<question.minimum || n>question.maximum) return {valid:false,error:'ANSWER_OUT_OF_RANGE'};
    let normalized=((n-question.minimum)/(question.maximum-question.minimum))*100;
    if(question.score_direction==='reverse') normalized=100-normalized;
    return {valid:true,answer_number:n,answer_text:null,answer_json:null,normalized:gcClamp(normalized)};
  }
  if(question.response_type === 'boolean'){
    const b = raw===true || raw==='true' || raw===1 || raw==='1';
    let normalized=b?100:0;
    if(question.score_direction==='reverse') normalized=100-normalized;
    return {valid:true,answer_number:b?1:0,answer_text:String(b),answer_json:null,normalized};
  }
  if(question.response_type === 'select'){
    const value=gcClean(raw,300);
    if(!value) return {valid:false,error:'ANSWER_REQUIRED'};
    return {valid:true,answer_number:null,answer_text:value,answer_json:null,normalized:null};
  }
  const value=gcClean(raw,4000);
  if(!value) return {valid:false,error:'ANSWER_REQUIRED'};
  return {valid:true,answer_number:null,answer_text:value,answer_json:null,normalized:null};
}
function gcValidationError(code,message,details={}){
  return {success:false,status:'validation_error',error_code:code,message,details};
}
function gcValidateTriagePayload(body){
  const missing=[];
  const sessionId=gcClean(body.session_id,120);
  const founder=body.founder||{};
  const venture=body.venture||{};
  const answers=Array.isArray(body.answers)?body.answers:[];
  if(!sessionId) missing.push('session_id');
  if(!gcClean(founder.email,320)) missing.push('founder.email');
  if(!gcClean(venture.venture_name,300)) missing.push('venture.venture_name');
  if(body.consent_status!==true && body.consent_status!=='accepted') missing.push('consent_status');
  if(!Array.isArray(body.answers)) missing.push('answers');
  if(missing.length) return gcValidationError('MISSING_REQUIRED_IDENTIFIERS','Please complete the required founder, venture, consent, and answer fields.',{missing_fields:missing});
  const qmap=gcQuestionMap(); const unknown=[]; const duplicate=[]; const seen=new Set(); const invalid=[];
  for(const answer of answers){
    const qid=gcClean(answer?.question_id,120);
    if(!qmap.has(qid)){ unknown.push(qid||'(blank)'); continue; }
    if(seen.has(qid)){ duplicate.push(qid); continue; }
    seen.add(qid);
    const result=gcNormalizeAnswer(qmap.get(qid),answer.value);
    if(!result.valid) invalid.push({question_id:qid,error:result.error});
  }
  const requiredIds=GALVI_QUESTIONS.filter(q=>q.required).map(q=>q.question_id);
  const missingQuestionIds=requiredIds.filter(id=>!seen.has(id));
  if(unknown.length||duplicate.length||invalid.length||missingQuestionIds.length){
    return gcValidationError('INVALID_TRIAGE_ANSWERS','One or more GalviTriage answers are missing or invalid.',{unknown_question_ids:unknown,duplicate_question_ids:duplicate,invalid_answers:invalid,missing_question_ids:missingQuestionIds});
  }
  return {success:true,session_id:sessionId,founder,venture,answers};
}
async function gcLogSystemError(env,{session_id=null,action,error_code,error_message,error_json={}}){
  try{
    await env.DB.prepare(`INSERT INTO system_errors
      (error_id,session_id,action,error_code,error_message,error_json,environment,created_at)
      VALUES (?,?,?,?,?,?,?,?)`)
      .bind(gcMakeId('err'),session_id,action,error_code,error_message,JSON.stringify(error_json),env.ENVIRONMENT||'qa_migration',gcNowIso()).run();
  }catch(_ignored){}
}
async function gcUpsertFounder(env,sessionId,founder,consentStatus){
  const now=gcNowIso();
  const email=gcClean(founder.email,320)?.toLowerCase();
  let row=await env.DB.prepare('SELECT founder_id FROM founders WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const founderId=row?.founder_id||gcMakeId('fnd');
  await env.DB.prepare(`INSERT INTO founders
    (founder_id,session_id,first_name,last_name,email,phone,linkedin_url,consent_status,created_at,updated_at)
    VALUES (?,?,?,?,?,?,?,?,?,?)
    ON CONFLICT(founder_id) DO UPDATE SET first_name=excluded.first_name,last_name=excluded.last_name,email=excluded.email,
    phone=excluded.phone,linkedin_url=excluded.linkedin_url,consent_status=excluded.consent_status,updated_at=excluded.updated_at`)
    .bind(founderId,sessionId,gcClean(founder.first_name,160),gcClean(founder.last_name,160),email,gcClean(founder.phone,80),gcClean(founder.linkedin_url,600),consentStatus,now,now).run();
  return founderId;
}
async function gcUpsertVenture(env,sessionId,founderId,venture){
  const now=gcNowIso();
  let row=await env.DB.prepare('SELECT venture_id FROM ventures WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const ventureId=row?.venture_id||gcMakeId('ven');
  await env.DB.prepare(`INSERT INTO ventures
    (venture_id,session_id,founder_id,venture_name,organization_type,stage,industry,revenue_range,primary_goal,primary_challenge,created_at,updated_at)
    VALUES (?,?,?,?,?,?,?,?,?,?,?,?)
    ON CONFLICT(venture_id) DO UPDATE SET founder_id=excluded.founder_id,venture_name=excluded.venture_name,
    organization_type=excluded.organization_type,stage=excluded.stage,industry=excluded.industry,revenue_range=excluded.revenue_range,
    primary_goal=excluded.primary_goal,primary_challenge=excluded.primary_challenge,updated_at=excluded.updated_at`)
    .bind(ventureId,sessionId,founderId,gcClean(venture.venture_name,300),gcClean(venture.organization_type,120),gcClean(venture.stage,120),gcClean(venture.industry,180),gcClean(venture.revenue_range,120),gcClean(venture.primary_goal,1000),gcClean(venture.primary_challenge,1000),now,now).run();
  return ventureId;
}
async function gcSubmitTriage(env,body){
  if(!gcD1Enabled(env)) return gcValidationError('D1_DISABLED','The QA clinical record is not available.');
  const validation=gcValidateTriagePayload(body);
  if(!validation.success) return validation;
  const {session_id:sessionId,founder,venture,answers}=validation; const now=gcNowIso();
  try{
    await env.DB.prepare(`INSERT INTO sessions
      (session_id,current_stage,status,source,created_at,updated_at,last_seen_at)
      VALUES (?,?,?,?,?,?,?)
      ON CONFLICT(session_id) DO UPDATE SET current_stage='GalviVitals',status='active',updated_at=excluded.updated_at,last_seen_at=excluded.last_seen_at`)
      .bind(sessionId,'GalviVitals','active',gcClean(body.source,200)||'galvitriage_qa',now,now,now).run();
    const consentStatus=body.consent_status===true?'accepted':String(body.consent_status);
    const founderId=await gcUpsertFounder(env,sessionId,founder,consentStatus);
    const ventureId=await gcUpsertVenture(env,sessionId,founderId,venture);
    const qmap=gcQuestionMap();
    for(const answer of answers){
      const q=qmap.get(answer.question_id); const normalized=gcNormalizeAnswer(q,answer.value);
      const responseId=`rsp_${sessionId}_${q.question_id}`.slice(0,180);
      await env.DB.prepare(`INSERT INTO assessment_responses
        (response_id,session_id,product,question_id,dimension,answer_text,answer_number,answer_json,rules_version,created_at,updated_at)
        VALUES (?,?,?,?,?,?,?,?,?,?,?)
        ON CONFLICT(session_id,product,question_id) DO UPDATE SET dimension=excluded.dimension,answer_text=excluded.answer_text,
        answer_number=excluded.answer_number,answer_json=excluded.answer_json,rules_version=excluded.rules_version,updated_at=excluded.updated_at`)
        .bind(responseId,sessionId,'GalviTriage',q.question_id,q.dimension,normalized.answer_text,normalized.answer_number,
          JSON.stringify({raw:answer.value,normalized:normalized.normalized,question_version:GALVI_QUESTION_VERSION}),GALVI_RULES_VERSION,now,now).run();
    }
    await env.DB.prepare(`INSERT INTO journey_events
      (event_id,session_id,event_name,product,current_stage,event_json,created_at)
      VALUES (?,?,?,?,?,?,?)`)
      .bind(gcMakeId('evt'),sessionId,'triage_submitted','GalviTriage','GalviVitals',JSON.stringify({answer_count:answers.length,rules_version:GALVI_RULES_VERSION,founder_id:founderId,venture_id:ventureId}),now).run();
    return {success:true,status:'stored',session_id:sessionId,founder_id:founderId,venture_id:ventureId,answered_questions:answers.length,current_stage:'GalviVitals',rules_version:GALVI_RULES_VERSION,next_action:'get_or_create_vitals'};
  }catch(error){
    await gcLogSystemError(env,{session_id:sessionId,action:'submit_triage',error_code:'TRIAGE_WRITE_FAILED',error_message:error.message,error_json:{stack:error.stack}});
    return {success:false,status:'error',error_code:'TRIAGE_WRITE_FAILED',message:'GalviTriage could not be saved. Please retry using the same session ID.',session_id:sessionId};
  }
}
async function gcGetTriage(env,body){
  const sessionId=gcClean(body.session_id,120);
  if(!sessionId) return gcValidationError('SESSION_ID_REQUIRED','A session ID is required.');
  const session=await env.DB.prepare('SELECT * FROM sessions WHERE session_id=?').bind(sessionId).first();
  if(!session) return gcValidationError('SESSION_NOT_FOUND','No GalviCare session was found.',{session_id:sessionId});
  const founder=await env.DB.prepare('SELECT * FROM founders WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const venture=await env.DB.prepare('SELECT * FROM ventures WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const result=await env.DB.prepare(`SELECT question_id,dimension,answer_text,answer_number,answer_json,rules_version,updated_at
    FROM assessment_responses WHERE session_id=? AND product='GalviTriage' ORDER BY question_id`).bind(sessionId).all();
  return {success:true,status:'stored',session,founder,venture,answers:(result.results||[]).map(r=>({...r,answer_json:gcJson(r.answer_json,{})})),rules_version:GALVI_RULES_VERSION};
}
async function gcTriageCompleteness(env,body){
  const sessionId=gcClean(body.session_id,120);
  if(!sessionId) return gcValidationError('SESSION_ID_REQUIRED','A session ID is required.');
  const founder=await env.DB.prepare('SELECT email,consent_status FROM founders WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const venture=await env.DB.prepare('SELECT venture_name FROM ventures WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const rows=await env.DB.prepare(`SELECT question_id FROM assessment_responses WHERE session_id=? AND product='GalviTriage'`).bind(sessionId).all();
  const answered=new Set((rows.results||[]).map(r=>r.question_id));
  const requiredIds=GALVI_QUESTIONS.filter(q=>q.required).map(q=>q.question_id);
  const missingQuestionIds=requiredIds.filter(id=>!answered.has(id));
  const requiredFieldsPresent=Boolean(founder?.email && founder?.consent_status==='accepted' && venture?.venture_name);
  const completeness=Math.round(((requiredFieldsPresent?1:0)*0.25 + (answered.size/requiredIds.length)*0.75)*100);
  return {success:true,session_id:sessionId,required_fields_present:requiredFieldsPresent,answered_questions:answered.size,required_questions:requiredIds.length,missing_question_ids:missingQuestionIds,completeness_percentage:gcClamp(completeness)};
}
function gcBand(score){
  if(score<=39) return 'critical'; if(score<=59) return 'strained'; if(score<=74) return 'developing'; if(score<=89) return 'stable'; return 'strong';
}
function gcConfidenceBand(value){ if(value<60)return 'low'; if(value<80)return 'moderate'; return 'high'; }
function gcSummaryTemplate(band,weakest){
  const labels=weakest.map(x=>x.replaceAll('_',' '));
  const map={
    critical:`Your venture shows immediate continuity risk. Stabilize ${labels[0]} and ${labels[1]} before adding new growth activity.`,
    strained:`Your venture has meaningful traction gaps. The clearest near-term opportunities are ${labels[0]} and ${labels[1]}.`,
    developing:`Your venture has a workable foundation, but ${labels[0]} and ${labels[1]} are limiting repeatable progress.`,
    stable:`Your venture is operating from a stable base. Strengthening ${labels[0]} and ${labels[1]} can improve consistency.`,
    strong:`Your venture shows strong foundational health. Protect performance while improving ${labels[0]} and ${labels[1]}.`
  }; return map[band];
}
async function gcLoadScoredAnswers(env,sessionId){
  const rows=await env.DB.prepare(`SELECT question_id,dimension,answer_json FROM assessment_responses
    WHERE session_id=? AND product='GalviTriage'`).bind(sessionId).all();
  return (rows.results||[]).map(r=>{const j=gcJson(r.answer_json,{});return {...r,normalized:gcNumber(j.normalized)};});
}
function gcDimensionScores(scoredAnswers){
  const qmap=gcQuestionMap(); const sums={};
  for(const answer of scoredAnswers){
    const q=qmap.get(answer.question_id); if(!q || answer.normalized===null) continue;
    if(!sums[q.dimension]) sums[q.dimension]={weighted:0,total:0};
    sums[q.dimension].weighted += answer.normalized*q.weight; sums[q.dimension].total += q.weight;
  }
  const scores={};
  for(const key of Object.keys(GALVI_DIMENSION_WEIGHTS)) scores[key]=sums[key]?.total?gcRound(sums[key].weighted/sums[key].total):0;
  return scores;
}
async function gcGetStoredResult(env,sessionId,product){
  const row=await env.DB.prepare(`SELECT * FROM product_results WHERE session_id=? AND product=? LIMIT 1`).bind(sessionId,product).first();
  if(!row) return null;
  return {...row,result_json:gcJson(row.result_json,{})};
}
async function gcStoreResult(env,sessionId,product,payload,confidence){
  const now=gcNowIso(); const resultId=`res_${sessionId}_${product.toLowerCase()}`.slice(0,180);
  await env.DB.prepare(`INSERT INTO product_results
    (result_id,session_id,product,status,confidence,confidence_band,result_json,generation_source,rules_version,content_version,generated_at,updated_at)
    VALUES (?,?,?,?,?,?,?,?,?,?,?,?)
    ON CONFLICT(session_id,product) DO UPDATE SET status=excluded.status,confidence=excluded.confidence,
    confidence_band=excluded.confidence_band,result_json=excluded.result_json,generation_source=excluded.generation_source,
    rules_version=excluded.rules_version,content_version=excluded.content_version,generated_at=excluded.generated_at,updated_at=excluded.updated_at`)
    .bind(resultId,sessionId,product,'complete',confidence,gcConfidenceBand(confidence),JSON.stringify(payload),'rules',GALVI_RULES_VERSION,'galvicare_content_v0_5_1',now,now).run();
}
async function gcGetOrCreateVitals(env,body){
  const sessionId=gcClean(body.session_id,120); if(!sessionId) return gcValidationError('SESSION_ID_REQUIRED','A session ID is required.');
  const stored=await gcGetStoredResult(env,sessionId,'GalviVitals');
  if(stored?.rules_version===GALVI_RULES_VERSION) return {success:true,status:'stored',recalculated:false,session_id:sessionId,data:stored.result_json};
  const completeness=await gcTriageCompleteness(env,{session_id:sessionId});
  if(!completeness.success) return completeness;
  const scored=await gcLoadScoredAnswers(env,sessionId); const dimensionScores=gcDimensionScores(scored);
  const scoredAnswerCompleteness=scored.filter(x=>x.normalized!==null).length/GALVI_QUESTIONS.filter(q=>q.response_type==='number').length;
  const requiredProfileCompleteness=completeness.required_fields_present?1:0;
  const contextRow=await env.DB.prepare('SELECT primary_goal,primary_challenge,stage,industry FROM ventures WHERE session_id=? LIMIT 1').bind(sessionId).first();
  const contextFields=['primary_goal','primary_challenge','stage','industry'];
  const contextCompleteness=contextFields.filter(k=>gcClean(contextRow?.[k],1000)).length/contextFields.length;
  const confidence=gcRound((requiredProfileCompleteness*0.35 + scoredAnswerCompleteness*0.45 + contextCompleteness*0.20)*100);
  const values=Object.entries(dimensionScores).sort((a,b)=>a[1]-b[1]); const weakest=values.slice(0,2).map(x=>x[0]);
  const overall=gcRound(Object.values(dimensionScores).reduce((a,b)=>a+b,0)/Object.values(dimensionScores).length);
  const band=gcBand(overall); const urgentFlags=values.filter(([,v])=>v<35).map(([k,v])=>({code:`LOW_${k.toUpperCase()}`,dimension:k,score:v}));
  const payload={session_id:sessionId,product:'GalviVitals',overall_health_score:overall,overall_health_band:band,dimension_snapshot:dimensionScores,urgent_flags:urgentFlags,free_summary:gcSummaryTemplate(band,weakest),next_best_action:completeness.missing_question_ids.length?'Complete the missing GalviTriage items.':'Continue to GalviScore.',missing_question_ids:completeness.missing_question_ids,confidence,confidence_band:gcConfidenceBand(confidence),rules_version:GALVI_RULES_VERSION,generation_source:'rules'};
  await gcStoreResult(env,sessionId,'GalviVitals',payload,confidence);
  return {success:true,status:'generated',recalculated:Boolean(stored),session_id:sessionId,data:payload};
}
async function gcGetOrCreateScore(env,body){
  const sessionId=gcClean(body.session_id,120); if(!sessionId) return gcValidationError('SESSION_ID_REQUIRED','A session ID is required.');
  const stored=await gcGetStoredResult(env,sessionId,'GalviScore');
  if(stored?.rules_version===GALVI_RULES_VERSION) return {success:true,status:'stored',recalculated:false,session_id:sessionId,data:stored.result_json};
  const completeness=await gcTriageCompleteness(env,{session_id:sessionId});
  if(!completeness.required_fields_present || completeness.missing_question_ids.length) return gcValidationError('TRIAGE_INCOMPLETE','GalviScore requires a complete GalviTriage record.',{missing_question_ids:completeness.missing_question_ids});
  const scored=await gcLoadScoredAnswers(env,sessionId); const dimensionScores=gcDimensionScores(scored);
  let overall=0; for(const [key,weight] of Object.entries(GALVI_DIMENSION_WEIGHTS)) overall += dimensionScores[key]*weight;
  overall=gcRound(overall); const sorted=Object.entries(dimensionScores).sort((a,b)=>b[1]-a[1]);
  const confidence=gcClamp(completeness.completeness_percentage);
  const payload={session_id:sessionId,product:'GalviScore',score:overall,classification:gcBand(overall).replace(/^./,c=>c.toUpperCase()),dimension_scores:dimensionScores,strongest_dimensions:sorted.slice(0,2).map(x=>x[0]),weakest_dimensions:sorted.slice(-2).reverse().map(x=>x[0]),confidence,confidence_band:gcConfidenceBand(confidence),rules_version:GALVI_RULES_VERSION,generation_source:'rules'};
  await gcStoreResult(env,sessionId,'GalviScore',payload,confidence);
  await env.DB.prepare(`UPDATE sessions SET current_stage='GalviScore',updated_at=?,last_seen_at=? WHERE session_id=?`).bind(gcNowIso(),gcNowIso(),sessionId).run();
  await env.DB.prepare(`INSERT INTO journey_events (event_id,session_id,event_name,product,current_stage,event_json,created_at)
    VALUES (?,?,?,?,?,?,?)`).bind(gcMakeId('evt'),sessionId,'galviscore_generated','GalviScore','GalviScore',JSON.stringify({score:overall,classification:payload.classification,rules_version:GALVI_RULES_VERSION}),gcNowIso()).run();
  return {success:true,status:'generated',recalculated:Boolean(stored),session_id:sessionId,data:payload};
}
async function gcRouteDay2(env,body){
  const action=gcClean(body?.action,120);
  const actions=['submit_triage','get_triage','triage_completeness','get_or_create_vitals','get_or_create_score'];
  if(!actions.includes(action)) return null;
  if(String(env.DAY2_TRIAGE_ENABLED||'false').toLowerCase()!=='true') return {success:false,status:'blocked',error_code:'DAY2_TRIAGE_DISABLED',message:'Day 2 QA routes are disabled.'};
  if(action==='submit_triage') return await gcSubmitTriage(env,body);
  if(action==='get_triage') return await gcGetTriage(env,body);
  if(action==='triage_completeness') return await gcTriageCompleteness(env,body);
  if(action==='get_or_create_vitals') return await gcGetOrCreateVitals(env,body);
  if(action==='get_or_create_score') return await gcGetOrCreateScore(env,body);
  return null;
}
// ===== END GALVICARE DAY 2 DETERMINISTIC ENGINE =====

## Step 5.2 — Connect Day 2 routing to the existing POST /api handler

Locate the existing POST /api branch that parses the JSON body.

Immediately after the Day 1 foundation route check and before legacy Airtable/GalviShot/GalviSight routes, insert the guarded Day 2 route call shown below.

Use the Worker’s existing JSON/CORS response helper. Replace gcJsonResponse only when that helper has a different name.

Confirm gcRouteDay2 appears once in the module and once in the POST router.

Confirm legacy actions remain present and unchanged.

const day1Result = await gcRouteD1Foundation(env, body);
if (day1Result !== null) return gcJsonResponse(day1Result, 200, origin, env);

const day2Result = await gcRouteDay2(env, body);
if (day2Result !== null) {
  const status = day2Result.status === 'validation_error' ? 400 : 200;
  return gcJsonResponse(day2Result, status, origin, env);
}

// Existing legacy action routing continues below this line.

## Step 5.3 — Configure Day 2 feature flags

| Variable | Required value | Purpose |
| --- | --- | --- |
| DAY2_TRIAGE_ENABLED | true | Enables only the five Day 2 QA actions. |
| D1_FOUNDATION_ENABLED | true | Preserves Day 1 D1 access. |
| D1_WRITE_MODE | foundation_plus_day2 | Makes the migration state visible. |
| ENVIRONMENT | qa_migration | Confirms QA, not production. |
| ALLOWED_ORIGIN(S) | Existing exact approved origins | Preserves CORS boundary. |

Open Worker Settings → Variables and Secrets.

Add plain-text DAY2_TRIAGE_ENABLED=true.

Change D1_WRITE_MODE from foundation_only to foundation_plus_day2.

Keep DB bound to galvivault-0-5-qa.

Do not remove Airtable, HubSpot, Stripe, or other existing variables.

Deploy a new version and record the deployment ID.

Open the Worker base URL and confirm the legacy availability response still appears.

Stop/Go Gate D GO only when the Worker deploys without syntax errors, the base URL remains available, and one known legacy action still behaves exactly as before.

# 6. Phase E — Test the Five Day 2 Worker Actions

## Step 6.1 — Submit one new complete triage session

Use Cloudflare’s HTTP test panel. Set POST, path /api, and Content-Type application/json. Replace answer values only when the real question scales differ.

{
  "action":"submit_triage",
  "session_id":"gc_day2_new_001",
  "source":"day2_builder_guide_v4",
  "consent_status":"accepted",
  "founder":{"first_name":"Day","last_name":"Two","email":"day2.qa@example.com","phone":"","linkedin_url":""},
  "venture":{"venture_name":"Day 2 QA Venture","organization_type":"Founder Clinic","stage":"early","industry":"business services","revenue_range":"pre-revenue","primary_goal":"Validate the deterministic clinical record.","primary_challenge":"Create one authoritative score without Make or OpenAI."},
  "answers":[
    {"question_id":"gt_q01","value":4},{"question_id":"gt_q02","value":3},{"question_id":"gt_q03","value":4},{"question_id":"gt_q04","value":3},{"question_id":"gt_q05","value":2},
    {"question_id":"gt_q06","value":4},{"question_id":"gt_q07","value":4},{"question_id":"gt_q08","value":3},{"question_id":"gt_q09","value":2},{"question_id":"gt_q10","value":2},
    {"question_id":"gt_q11","value":3},{"question_id":"gt_q12","value":3},{"question_id":"gt_q13","value":3},{"question_id":"gt_q14","value":2},{"question_id":"gt_q15","value":3},
    {"question_id":"gt_q16","value":4},{"question_id":"gt_q17","value":4},{"question_id":"gt_q18","value":3},{"question_id":"gt_q19","value":3},{"question_id":"gt_q20","value":2}
  ]
}

| Expected field | Expected value |
| --- | --- |
| success | true |
| status | stored |
| session_id | gc_day2_new_001 |
| answered_questions | 20 |
| current_stage | GalviVitals |
| rules_version | galviengine_score_v0_5_1 |
| next_action | get_or_create_vitals |

## Step 6.2 — Prove idempotent repeat submission

Re-send the same submit_triage payload with gt_q01 changed from 4 to 5.

Confirm the response remains success=true.

Query assessment_responses for the session. Confirm exactly 20 rows exist—not 40.

Confirm gt_q01 answer_number=5 and updated_at changed.

Query founders, ventures, and sessions. Confirm one row per table for the session.

SELECT COUNT(*) AS answer_count
FROM assessment_responses
WHERE session_id='gc_day2_new_001' AND product='GalviTriage';

SELECT question_id,answer_number,updated_at
FROM assessment_responses
WHERE session_id='gc_day2_new_001' AND question_id='gt_q01';

SELECT
 (SELECT COUNT(*) FROM sessions WHERE session_id='gc_day2_new_001') AS sessions,
 (SELECT COUNT(*) FROM founders WHERE session_id='gc_day2_new_001') AS founders,
 (SELECT COUNT(*) FROM ventures WHERE session_id='gc_day2_new_001') AS ventures;

## Step 6.3 — Test get_triage and triage_completeness

{"action":"get_triage","session_id":"gc_day2_new_001"}

{"action":"triage_completeness","session_id":"gc_day2_new_001"}

| Action | Pass criteria |
| --- | --- |
| get_triage | Returns session, founder, venture, and 20 authoritative stored answers. |
| triage_completeness | required_fields_present=true; answered_questions=20; missing_question_ids=[]; completeness_percentage=100. |

## Step 6.4 — Generate GalviVitals

{"action":"get_or_create_vitals","session_id":"gc_day2_new_001"}

Confirm success=true and status=generated.

Confirm product=GalviVitals, generation_source=rules, and rules_version=galviengine_score_v0_5_1.

Confirm overall_health_band is one of critical, strained, developing, stable, or strong.

Confirm dimension_snapshot includes all eight dimensions.

Confirm free_summary references the two lowest dimensions.

Confirm next_best_action directs the founder to GalviScore.

Call the action a second time. Confirm status=stored and recalculated=false.

## Step 6.5 — Generate GalviScore

{"action":"get_or_create_score","session_id":"gc_day2_new_001"}

Confirm success=true and status=generated.

Confirm score is 0–100 and classification matches the score band.

Confirm all eight dimension_scores are present.

Confirm strongest_dimensions and weakest_dimensions each contain two values.

Confirm confidence, confidence_band, rules_version, and generation_source are present.

Call the action a second time. Confirm status=stored and recalculated=false.

Query product_results. Confirm exactly one GalviVitals row and one GalviScore row.

SELECT product,status,confidence,confidence_band,rules_version,generation_source,generated_at,updated_at
FROM product_results
WHERE session_id='gc_day2_new_001'
ORDER BY product;

Stop/Go Gate E GO only when all five actions pass, repeated submission updates instead of duplicating, and repeated Vitals/Score retrieval returns the stored result.

# 7. Phase F — Connect the QA Frontend Screens

## Step 7.1 — Preserve the existing UI and session key

Open GitHub and confirm qa-revamped-galvicare-0-5 is selected.

Open the current QA index.html.

Do not change question wording, answer labels, order, screen styling, navigation copy, or production branch.

Confirm the existing localStorage key is galvicare_session_id. Do not create a second session key.

Confirm the Worker endpoint ends with /api and points to galvicare-triage-intake.

Create a local backup before editing.

## Step 7.2 — Add the presentation-only API helper

Paste the following near the existing browser helper functions. This code sends and renders data only; it contains no weights or scoring rules.

const GALVICARE_API_URL='https://galvicare-triage-intake.mrgalvipro.workers.dev/api';
function getGalviSessionId(){
  let id=localStorage.getItem('galvicare_session_id');
  if(!id){ id=`gc_${Date.now().toString(36)}_${Math.random().toString(36).slice(2,10)}`; localStorage.setItem('galvicare_session_id',id); }
  return id;
}
async function callGalviCare(action,payload={}){
  const session_id=payload.session_id||getGalviSessionId();
  const response=await fetch(GALVICARE_API_URL,{method:'POST',headers:{'Content-Type':'application/json'},body:JSON.stringify({action,session_id,...payload})});
  let data=null; try{data=await response.json();}catch{throw new Error(`NON_JSON_RESPONSE:${session_id}`);}
  if(!response.ok || data.success===false){ const error=new Error(data.message||'GalviCare request failed.'); error.data=data; error.session_id=session_id; throw error; }
  return data;
}
function showGalviCareError(error,retryFn){
  const sessionId=error?.session_id||error?.data?.session_id||getGalviSessionId();
  const host=document.querySelector('#galvicare-error-host')||document.body;
  host.innerHTML=`<section class="galvicare-error-card" role="alert"><h2>We could not complete this step.</h2><p>${escapeHtml(error?.message||'Please retry.')}</p><p class="session-ref">Session ID: ${escapeHtml(sessionId)}</p><button id="galvicare-retry-button" type="button">Retry</button></section>`;
  document.querySelector('#galvicare-retry-button')?.addEventListener('click',retryFn);
}

## Step 7.3 — Replace only the QA triage submission call

Locate the existing GalviTriage submit handler.

Keep the existing validation and visual transitions.

Replace only the backend request payload/action with submit_triage.

Map each existing UI answer to the stable gt_q01–gt_q20 IDs. The mapping order must match the contract inventory.

After a successful response, call get_or_create_vitals.

Render the existing GalviVitals card from response.data.

When the founder selects Continue, call get_or_create_score and render the current GalviScore screen.

Wrap each async path in try/catch and call showGalviCareError. Never render raw JSON or leave a blank screen.

async function submitGalviTriageQA(){
  const session_id=getGalviSessionId();
  const payload={
    session_id,
    source:'galvicare_qa_day2',
    consent_status:readConsentValue(),
    founder:readFounderFields(),
    venture:readVentureFields(),
    answers:readCurrentTwentyAnswers() // must return [{question_id:'gt_q01',value:...}, ...]
  };
  try{
    setLoadingState(true);
    await callGalviCare('submit_triage',payload);
    const vitals=await callGalviCare('get_or_create_vitals',{session_id});
    renderExistingGalviVitalsScreen(vitals.data);
  }catch(error){
    showGalviCareError(error,submitGalviTriageQA);
  }finally{ setLoadingState(false); }
}
async function continueToGalviScoreQA(){
  const session_id=getGalviSessionId();
  try{
    setLoadingState(true);
    const score=await callGalviCare('get_or_create_score',{session_id});
    renderExistingGalviScoreScreen(score.data);
  }catch(error){ showGalviCareError(error,continueToGalviScoreQA); }
  finally{ setLoadingState(false); }
}

Integration boundary Function names such as readFounderFields, readVentureFields, readCurrentTwentyAnswers, renderExistingGalviVitalsScreen, renderExistingGalviScoreScreen, escapeHtml, and setLoadingState must be mapped to the existing QA application functions. Do not create a second UI or paste scoring rules into the browser.

## Step 7.4 — Run browser QA

Commit only to qa-revamped-galvicare-0-5 with message: Day 2 v4 - Connect deterministic Triage Vitals Score QA path.

Open the hosted QA URL in incognito.

Open DevTools → Console and Network.

Complete all 20 questions and submit.

Confirm submit_triage returns HTTP 200 and success=true.

Confirm the GalviVitals card appears immediately without payment or micro-questions.

Continue and confirm the GalviScore screen appears.

Refresh. Confirm galvicare_session_id persists and stored results re-render without duplicate D1 rows.

Set the viewport to iPhone width (390 × 844 or equivalent). Confirm questions, results, and CTAs fit without horizontal scrolling.

Capture screenshots of triage submit, Vitals, Score, refresh, mobile, and Network responses.

Stop/Go Gate F GO only when the current UI/order remains unchanged, the browser contains no scoring logic, errors are visible, mobile fits, refresh returns stored results, and production remains unchanged.

# 8. Phase G — Migrate One Known-Good Airtable Session

## Step 8.1 — Select and document the source session

Open the current Airtable GalviVault.

Select one session that completed GalviTriage and produced the expected category and overall score.

Record source founder, venture, session_id, all 20 answers, previous dimension/category scores, previous overall score, and previous classification.

Do not select a partial or manually corrected record.

Do not migrate payments, downstream products, or full history.

## Step 8.2 — Import the four permitted record groups

Use either D1 Console SQL inserts or a temporary admin-only Worker action. The safest seven-day-sprint method is explicit SQL after substituting escaped values. Run one block at a time.

-- Replace PASTE_* values with the known-good Airtable record.
INSERT OR REPLACE INTO sessions
(session_id,current_stage,status,source,created_at,updated_at,last_seen_at)
VALUES ('PASTE_SESSION_ID','GalviVitals','active','airtable_known_good_import',datetime('now'),datetime('now'),datetime('now'));

INSERT OR REPLACE INTO founders
(founder_id,session_id,first_name,last_name,email,phone,linkedin_url,consent_status,created_at,updated_at)
VALUES ('fnd_import_known_001','PASTE_SESSION_ID','PASTE_FIRST','PASTE_LAST','PASTE_EMAIL',NULL,NULL,'accepted',datetime('now'),datetime('now'));

INSERT OR REPLACE INTO ventures
(venture_id,session_id,founder_id,venture_name,organization_type,stage,industry,revenue_range,primary_goal,primary_challenge,created_at,updated_at)
VALUES ('ven_import_known_001','PASTE_SESSION_ID','fnd_import_known_001','PASTE_VENTURE','Founder Clinic','PASTE_STAGE','PASTE_INDUSTRY','PASTE_REVENUE','PASTE_GOAL','PASTE_CHALLENGE',datetime('now'),datetime('now'));

For answers, use the Worker submit_triage action whenever possible so normalization and validation are identical to new sessions. Submit the imported profile and 20 source answers using the known session_id.

## Step 8.3 — Generate and compare results

Call get_or_create_vitals for the imported session.

Call get_or_create_score for the imported session.

Record the new eight dimension scores, overall score, classification, confidence, and rules_version.

Compare the new results with the previous Airtable result.

If values match, record MATCH and continue.

If values differ, identify whether the previous formula or galviengine_score_v0_5_1 is authoritative.

Document the decision before proceeding. Do not alter weights silently.

Call both actions a second time and confirm stored/recalculated=false.

Confirm one GalviVitals and one GalviScore row exist for the imported session.

| Comparison field | Previous result | New v0.5.1 result | Decision / rationale |
| --- | --- | --- | --- |
| Problem |  |  |  |
| Customer |  |  |  |
| Product |  |  |  |
| Revenue |  |  |  |
| Business Model |  |  |  |
| Distribution |  |  |  |
| Leadership |  |  |  |
| Technology / Operations |  |  |  |
| Overall |  |  |  |
| Classification |  |  |  |

Stop/Go Gate G GO only when the imported known-good session produces a documented authoritative result and second retrieval returns the stored result without duplicate records.

# 9. Day 2 QA Matrix

| Scenario | How to run | Pass criteria |
| --- | --- | --- |
| New founder | Complete the QA browser flow with a new email/session. | One founder, one venture, one session, and one answer per question. |
| Repeat submission | Submit same session after changing one answer. | Answer updates; no duplicate founder/session/venture or response rows. |
| Incomplete intake | Omit required identifier and one required answer. | Readable validation response listing missing fields/questions; no partial paid diagnostic. |
| Vitals | Call immediately after complete triage. | Free snapshot, correct two lowest dimensions, urgent flags under 35, stored result. |
| Score | Call after complete triage. | Expected score/classification; all dimensions; one stored result. |
| Refresh | Refresh QA app and retrieve again. | Stored Vitals/Score return; recalculated=false when rules_version matches. |
| Rules change simulation | Temporarily use a different rules_version in a local copy only. | Worker would regenerate/upsert result; production code remains unchanged. |
| Mobile | Test at iPhone width. | Fields, cards, errors, and CTAs fit with no horizontal scroll. |
| Unknown session | Call get_triage with nonexistent ID. | Structured SESSION_NOT_FOUND; no blank page. |
| Production regression | Run current production path. | Live path remains available until Day 7 cutover. |

# 10. Negative, Security, and Rollback Tests

## Step 10.1 — Visible-failure tests

| Test | Request / action | Pass criteria |
| --- | --- | --- |
| Missing session | get_or_create_score without session_id | HTTP 400 structured SESSION_ID_REQUIRED. |
| Missing email | submit_triage without founder.email | Readable missing_fields response. |
| Unknown question | Include gt_q99 | INVALID_TRIAGE_ANSWERS with unknown_question_ids. |
| Duplicate question | Include gt_q01 twice | Duplicate listed; no write. |
| Out-of-range number | Value outside configured scale | Invalid answer listed; no write. |
| Incomplete score | Omit one required question then call score | TRIAGE_INCOMPLETE; no GalviScore row. |
| Day 2 disabled | Set DAY2_TRIAGE_ENABLED=false | Structured blocked response; legacy actions still work. Restore true. |
| Disallowed origin | Call from an unapproved hosted origin | CORS failure; no wildcard. |
| Raw JSON protection | Cause Worker validation error in browser | GalviCare error card, Retry, and session ID; no raw JSON. |

## Step 10.2 — Verify rollback

Open Cloudflare Deployments and locate the pre-Day-2 deployment ID.

Confirm Cloudflare exposes rollback/promote for that version.

Confirm worker_pre_day2_YYYYMMDD.js opens and contains the full pre-change Worker.

Confirm index_pre_day2_YYYYMMDD.html and the QA branch ZIP exist.

Record the exact rollback click path in Day2_Private_Config_Checklist.txt.

Do not roll back when all gates pass. Roll back immediately if production actions changed, the Worker base URL fails, or the QA module causes unhandled errors.

Day 2 migration boundary Day 2 migrates only GalviTriage, GalviVitals, and GalviScore into the QA D1 path. Airtable remains available for legacy production actions and later products until their respective migration gates pass.

# 11. Day 2 Completion Checklist

| # | Check | Pass evidence |
| --- | --- | --- |
| 1 | Production and Day 1 baseline documented | Baseline screenshots and Day 1 health response. |
| 2 | Pre-Day-2 Worker and QA app backed up | Local Worker file, index.html, branch ZIP, deployment ID. |
| 3 | Exact 20-question contract locked | Completed mapping; no placeholder prompts. |
| 4 | Rules version locked | galviengine_score_v0_5_1. |
| 5 | D1 metadata and indexes installed | Console screenshots. |
| 6 | DAY2_TRIAGE_ENABLED configured | Worker variable evidence. |
| 7 | submit_triage passes | New complete session response. |
| 8 | Repeat submission is idempotent | 20 responses remain; no duplicate core rows. |
| 9 | get_triage passes | Authoritative stored record. |
| 10 | triage_completeness passes | 100%, no missing IDs. |
| 11 | GalviVitals generates and stores | First generated, second stored. |
| 12 | GalviScore generates and stores | First generated, second stored. |
| 13 | Known-good session imported | Only founder, venture, session, and answers. |
| 14 | Old/new results compared | Authority decision documented. |
| 15 | QA browser path passes | Triage → Vitals → Score. |
| 16 | Error card passes | Retry and session ID; no raw JSON. |
| 17 | Mobile passes | No horizontal scroll. |
| 18 | Production regression passes | Live path unchanged. |
| 19 | No Make used | No scenario run. |
| 20 | No OpenAI used | No API call or key added. |

# 12. Day 2 Completion Record

| Field | Record before stopping |
| --- | --- |
| Date completed | ____________________________ |
| QA GitHub branch | qa-revamped-galvicare-0-5 |
| Existing Worker URL | ____________________________ |
| Day 2 deployment ID | ____________________________ |
| QA D1 database | galvivault-0-5-qa |
| New QA session_id | ____________________________ |
| Known-good imported session_id | ____________________________ |
| Question version | galvitriage_questions_v0_5_1 |
| Rules version | galviengine_score_v0_5_1 |
| New session Vitals result ID | ____________________________ |
| New session Score result ID | ____________________________ |
| Known-good comparison | MATCH / EXPLAINED DIFFERENCE |
| Production baseline rechecked | PASS / FAIL |
| Day 2 final status | PASS / BLOCKED |
| Blocking issue, if any | ____________________________ |

Day 3 readiness gate Proceed to Day 3 only when Day 2 final status is PASS. Day 3 may build the next clinical product on top of the stored deterministic Triage, Vitals, and Score records. If blocked, resolve the specific failed gate rather than changing production or moving downstream.

# 13. Fast Troubleshooting Reference

| Symptom | Most likely cause | Exact first check |
| --- | --- | --- |
| QUESTION_COUNT_MUST_EQUAL_20 | Question record omitted or duplicated. | Count GALVI_QUESTIONS records and unique IDs. |
| Missing required identifiers | Frontend field mapping differs from Worker contract. | Inspect Network request JSON; verify founder.email, venture_name, consent_status. |
| Unknown question ID | Browser mapping does not use gt_q01–gt_q20. | Compare readCurrentTwentyAnswers output to contract. |
| Answer out of range | UI scale differs from question metadata. | Verify minimum/maximum against production form. |
| SQL UNIQUE constraint | Upsert key differs from schema. | Confirm unique(session_id,product,question_id) and ON CONFLICT target. |
| Vitals all zero | normalized values absent from answer_json. | Query one response answer_json and verify normalized property. |
| Score differs from expected | Question dimension/weight/scale mapping differs. | Review exact 20-question map before changing formula. |
| Second retrieval regenerates | Stored rules_version differs or row missing. | Query product_results rules_version. |
| Browser blank screen | Unhandled async error or renderer mismatch. | Inspect Console; confirm catch calls showGalviCareError. |
| Raw JSON displayed | Old debug renderer remains active. | Search index.html for JSON.stringify or pre/debug blocks. |
| Duplicate founder/venture | Upsert lookup not finding session row. | Query rows by session_id and verify single-worker module. |
| Production changed | Edited main or altered legacy routing. | Restore production backup / Worker deployment; continue only in QA. |
| CORS failed | Exact hosted origin absent. | Network → Request Headers → Origin; add only exact origin. |
| Worker deploy error | Module/import mismatch in one-file editor. | Remove export keywords when pasting directly into worker.js. |

# Appendix A — Day 2 Artifact Checklist

worker_pre_day2_YYYYMMDD.js

index_pre_day2_YYYYMMDD.html

QA branch ZIP backup

Completed GalviTriage_20_Question_Map_v0_5

Completed questions_v0_5.js

Day 2 Worker module copy

D1 metadata/index SQL

New session request/response evidence

Known-good session comparison table

Browser desktop/mobile screenshots

Day2_Private_Config_Checklist.txt

Completed Day 2 Completion Record

# Appendix B — Authoritative Output Schemas

## GalviVitals

{
  "session_id":"gc_...","product":"GalviVitals","overall_health_score":63,
  "overall_health_band":"developing","dimension_snapshot":{"problem":75,"customer":58,"product":75,"revenue":42,"business_model":50,"distribution":38,"leadership":75,"technology_operations":50},
  "urgent_flags":[],"free_summary":"Governed template text.","next_best_action":"Continue to GalviScore.",
  "missing_question_ids":[],"confidence":91,"confidence_band":"high","rules_version":"galviengine_score_v0_5_1","generation_source":"rules"
}

## GalviScore

{
  "session_id":"gc_...","product":"GalviScore","score":68,"classification":"Developing",
  "dimension_scores":{"problem":72,"customer":55,"product":70,"revenue":42,"business_model":65,"distribution":61,"leadership":82,"technology_operations":73},
  "strongest_dimensions":["leadership","technology_operations"],"weakest_dimensions":["revenue","customer"],
  "confidence":91,"confidence_band":"high","rules_version":"galviengine_score_v0_5_1","generation_source":"rules"
}